Finish the TP Creator

Course Delivery Edition

Claude Code guide v3.0 — from your local project folder to a graded, deployed agent on Vercel

Synced to: Design v1.3 · SW Architecture v2.1 · the official Workshop Project request (endpoints, LLMod.ai, $9 budget) · due 17/8/2026

Contents

Part 0 — Orientation: what the official request changes

Part 1 — Infrastructure and accounts

1.1 LLMod.ai group key ($9 budget)

1.2 Supabase

1.3 Pinecone

1.4 GitHub (public) — and what must NOT go there

1.5 Vercel

1.6 Local workspace and env files

Part 2 — Claude Code setup: CLAUDE.md delta + module name registry

Part 3 — Build phases

Phase 0 — Web skeleton, deployed on day one

Phase 1 — Inventory + port the core

Phase 2 — Stores on Supabase

Phase 3 — LLMod client + the steps recorder

Phase 4 — RAG index on Pinecone

Phase 5 — /api/execute: the unit behind the endpoint

Phase 6 — The web GUI

Phase 7 — Compliance endpoints + architecture PNG

Phase 8 — Budget check, production verify, submit

Part 4 — Skills practiced

Part 5 — Troubleshooting (Vercel / Supabase / LLMod)

# Part 0 — Orientation: what the official request changes

The architecture survives untouched — runtime, LLM #1 intake/audit, renderer, LLM #2, validator, RAG, the reg_io_v1 table. What changes is the SHELL around it. The official request fixes the deployment reality, and five of our assumptions flip:

| Was (guide v2.0) | Now (official request) | Consequence |
| --- | --- | --- |
| tkinter GUI + console on your PC | web UI at the root URL of a Vercel deployment, no auth | apps/gui.py retires; a static index.html + JS calls the API. app_state.py's envelope logic moves into the server |
| Anthropic API for LLM #1 (and smoke) | LLMod.ai only, one group key, $9 TOTAL budget | both roles run cheap LLMod models; efficiency rules become hard requirements, not style |
| stores as files under sessions/ out/ cache/ | Vercel serverless: no persistent disk (only /tmp per invocation) | Supabase becomes the store backend: sessions, drafts, verdicts, outputs, demo reg/IO table |
| contract Request in, Response out | POST /api/execute {prompt} -> {status,error,response,steps[]} EXACTLY; every LLM call traced with its module name | the contract survives INSIDE; a thin adapter wraps it. A steps recorder wraps every LLM call |
| Innoviz GitLab, private | public GitHub + Vercel URL, graded | the FANUC PDFs must never enter the repo; corpus/raw stays on your PC only |

Figure 1 — The delivery roadmap. Accounts first (they involve dashboards and a shared key); a hello-world deploy on day one; then port, intelligence, interface, compliance, ship.

Where you build: your workspace is C:\Users\safan\Desktop\AI machine platform\TP creator. The guide assumes the starter bundle content is there (docs/, prototype/, ir/, corpus material) plus whatever phases you already completed — Phase 1 inventories it instead of guessing.

Why this matters — Deploy-first is the single biggest de-risking move for a graded serverless project: Vercel's constraints (cold starts, read-only filesystem, 300-second cap, env-var handling) are discovered on a 20-line hello endpoint in Phase 0 - not inside your finished agent the night before the deadline.

# Part 1 — Infrastructure and accounts

## 1.1 LLMod.ai group key ($9 budget)

- Create the NEW project key in the LLMod.ai platform under the course project assignment — explicitly NOT the RAG-assignment key (the request forbids reusing it). The key is shared by the whole group: whoever creates or rotates it must share it; store it in your team channel and in .env.

- Note the OpenAI-compatible base URL from the platform (same shape as your medium-rag setup). Both chat completions and embeddings go through it.

- Write the budget math down now: $9 total for everything — development, testing, indexing, the graders' runs. With a mini-class model at roughly $0.15/$0.60 per 1M tokens and our capped contexts, a full /api/execute run (intake + generate + 1 retry + audit ≈ 4 calls, ~6K tokens) costs well under one cent — the budget dies from careless loops, not from normal use. Hence the hard rules in Part 2.

Why this matters — The two-LLM design was built for exactly this: LLM #1 never carries RAG chunks, LLM #2 gets a capped, deterministic prompt, retries are bounded, and TP_LLM2=mock exists so the whole loop develops for free. Treat mock-first as a budget feature now, not just a testing feature.

## 1.2 Supabase (primary database)

- Create a project at supabase.com (free tier suffices). Copy the Project URL and the service_role key (Settings > API) - the server uses service_role; the GUI never talks to Supabase directly.

- Create the tables in the SQL editor - paste exactly:

create table sessions ( id uuid primary key default gen_random_uuid(), cell_id text not null, created_at timestamptz default now(), params jsonb default '{}'::jsonb, pending_question text, inferred jsonb default '[]'::jsonb, decisions jsonb default '[]'::jsonb); create table drafts ( id text primary key, session_id uuid references sessions(id), n int, ls_text text, created_at timestamptz default now()); create table verdicts ( draft_id text primary key references drafts(id), verdict text, errors jsonb, stats jsonb); create table outputs ( draft_id text primary key, session_id uuid, program_name text, ls_text text, report jsonb, created_at timestamptz default now()); create table reg_io_tables ( cell_id text primary key, scanned_at text, source text, entries jsonb);

- Insert the demo cell: the graders send only {prompt}, so the deployed agent runs against a pre-loaded table. Phase 2 seeds reg_io_tables from tests/fixtures/reg_io_v1_template.csv (cell line3_fanuc1) - nothing to do by hand here.

Why this matters — Serverless functions get a fresh, read-only filesystem per invocation - the session store that made clarification loops and retries possible on disk must live in a database. Supabase is required by the course anyway; our stores/ layer was specified as an interface precisely so the backend could swap without touching the runtime.

## 1.3 Pinecone (vector DB)

- Create an API key at app.pinecone.io, then the index: name fanuc-tp-online, dimension 1536, metric cosine, serverless. The dimension MUST equal the embedding model's output (text-embedding-3-small via LLMod = 1536) - a mismatch is a silent-garbage failure, which is why you create it by hand once and see the coupling.

## 1.4 GitHub (public) — and what must NOT go there

- Create a public repo (e.g. tp-creator-agent) on your personal GitHub. This is the graded artifact alongside the Vercel URL.

- IP boundary, non-negotiable: the FANUC manuals are proprietary. corpus/raw/ stays on your PC only (it is already gitignored in the starter). corpus/prepared/ contains YOUR OWN summarized extraction notes in the FORMAT.md style — short syntax notes + your examples, not copied manual pages. When in doubt, summarize harder.

- Point the local workspace at it: git init in the project folder (or clone fresh and move content in), remote = the GitHub repo, branch main.

## 1.5 Vercel

- Sign up at vercel.com with the GitHub account and import the repo. Every push to main auto-deploys - that IS the deployment pipeline; there is no separate release step.

- Add the environment variables in the Vercel dashboard (Project > Settings > Environment Variables): the same names as .env below. Env vars in the dashboard are the production .env - the file itself never deploys.

- Keep the account active until you receive a grade (explicit course requirement).

## 1.6 Local workspace and env files

# in C:\Users\safan\Desktop\AI machine platform\TP creator # .env (local dev; NEVER committed - mirror these in the Vercel dashboard) LLMOD_BASE_URL=... # from the LLMod.ai platform LLMOD_API_KEY=... # the NEW group project key (not the RAG key) TP_LLM1=llmod:gpt-4o-mini # both roles via LLMod; model name per platform list TP_LLM2=mock:tests/fixtures/v1.ls # mock until Phase 5's live smoke EMBED_MODEL=text-embedding-3-small PINECONE_API_KEY=... PINECONE_INDEX=fanuc-tp-online SUPABASE_URL=... SUPABASE_SERVICE_KEY=... DEMO_CELL=line3_fanuc1

- Verify the starter content is in the folder (docs/ with DESIGN.md, SOFTWARE.md, PROJECT_CONTEXT.md; CLAUDE.md; prototype/; ir/; tests/fixtures/; corpus/). Commit the seed and push - Vercel will fail to build, which is fine until Phase 0.

# Part 2 — Claude Code setup: CLAUDE.md delta + module name registry

Your CLAUDE.md from the starter stays; append the delivery rules. The module name registry is new and load-bearing: the course requires the SAME names in the architecture PNG, in every steps[] entry, and in all descriptions - consistency is graded.

▶ Paste this into Claude Code Append to CLAUDE.md: ## Course delivery rules (override where conflicting) - Target: Vercel serverless (Python/FastAPI). NO local filesystem writes except /tmp; ALL persistence via Supabase (stores layer). Any api call < 300 s. - LLM provider: LLMod.ai ONLY (OpenAI-compatible; LLMOD_BASE_URL/KEY). Budget $9 TOTAL: temperature 0, max_tokens capped per role, retries <= 2, never add an LLM call without stating its purpose and cost. TP_LLM2=mock for all development; live models only for explicit smoke tests. - MODULE NAME REGISTRY (use EXACTLY these, everywhere - diagram, steps[], descriptions): Runtime, LLM1-Intake, LLM1-Audit, Renderer, LLM2-Codegen, Validator, RAG-Embed, RAG-Retrieve, Stores. - steps[] traces EVERY LLM-provider call (chat AND embeddings), in order: {"module": <registry name>, "prompt": {...}, "response": {...}}. The recorder wraps the client - no call can bypass it. - /api/execute response shape is EXACT: {"status","error","response","steps"}. needs_clarification maps to status "ok" with response = the friendly question; internal failures map to status "error" + human-readable error. - Public GitHub: corpus/raw/ NEVER committed; no keys in code or docs; prepared/ contains own-words summaries only.

Why this matters — The registry solves the consistency requirement mechanically: one constant list imported by the steps recorder, the diagram generator and agent_info - so the three places that must agree CANNOT disagree. And the recorder-wraps-client rule makes the graded steps trace a property of the plumbing, not of discipline.

# Part 3 — Build phases

## Phase 0 — Web skeleton, deployed on day one

▶ Paste this into Claude Code Read CLAUDE.md and docs/SOFTWARE.md. Create a FastAPI app deployable on Vercel: api/index.py (FastAPI ASGI app), vercel.json routing everything to it, requirements.txt (fastapi, uvicorn, supabase, pinecone, httpx, jinja2, pyyaml, pydantic). Endpoints now: GET /api/team_info returning the exact schema from docs/project_request (group_batch_order_number "1_<ORDER#>", team name, students - use PLACEHOLDERS I will fill); GET / serving a minimal index.html that says "TP Creator - coming online"; GET /api/health returning {"ok": true}. Make it run locally with uvicorn AND include a README note on the Vercel import. No agent logic yet.

Gate: uvicorn serves locally; push → Vercel builds green → the production URL answers / and /api/team_info. Fill the real names/emails/order number now. Commit “phase 0: deployed skeleton”.

## Phase 1 — Inventory + port the core

▶ Paste this into Claude Code Inventory this workspace: list what already exists from the previous build plan (tpagent/ modules? prototype/ only?) and produce a gap table against docs/SOFTWARE.md section 3. Then port/migrate per section 11: contract.py and reg_io.py into tpagent/ verbatim; if validator/ and renderer.py exist locally, move them; if not, we build them next per the OLD guide's Phases 2-3 prompts (docs/Learn_ClaudeCode_TPAgent_Guide_v2.0.docx) - tell me which case we're in. apps/gui.py and console.py move to legacy/ (kept for local dev, not deployed). Wire pytest; contract + reg_io tests green with tests/fixtures/ reg_io_v1_template.csv.

Gate: the gap table tells you exactly which of the old guide’s deterministic phases (validator, renderer) still need running — run them now if missing; their prompts and gates are unchanged. Everything green before Phase 2.

Why this matters — The validator and renderer specs didn't change at all - serverless or not, they are pure functions. This is the payoff of the intelligence/correctness separation: the deployment earthquake shakes only the shell.

## Phase 2 — Stores on Supabase

▶ Paste this into Claude Code Implement stores/ against Supabase per the tables in the guide Part 1.2, keeping the EXACT interfaces from docs/SOFTWARE.md 6.9 (table.materialize with the scan > cache > default_map hierarchy - cache = the reg_io_tables row for the cell; session/drafts/verdicts/outputs as their tables). Add a seed script: python -m tpagent.stores.seed loads tests/fixtures/reg_io_v1_template.csv into reg_io_tables as cell line3_fanuc1. Tests run against a mock supabase client (record/replay dict) so pytest stays offline. Run the seed against the real project once and show me the row.

Gate: offline tests green; the seeded row visible in the Supabase dashboard; local uvicorn can read it. Commit.

## Phase 3 — LLMod client + the steps recorder

▶ Paste this into Claude Code Implement tpagent/llm_client.py: OpenAI-compatible chat + embeddings against LLMOD_BASE_URL/KEY, model chosen by TP_LLM1/TP_LLM2 (llmod:<model> ¦ mock:<path>), temperature 0, per-role max_tokens from static_config. Implement tpagent/steps.py: a StepsRecorder that EVERY provider call goes through, appending {"module": <registry name>, "prompt": {...}, "response": {...}} in call order; the registry constants live in tpagent/modules.py and are the ONLY source of module names. llm1.py, llm2.py and rag/ take the recorder as a dependency - there is no code path to the provider that bypasses it. Tests: mock transport; assert a scripted 2-call flow yields exactly 2 ordered steps with registry names.

Gate: steps discipline proven by test; one real LLMod smoke call (a 5-token completion) verifies the key and base URL — then back to mock. Commit.

## Phase 4 — RAG index on Pinecone

▶ Paste this into Claude Code Port rag/index.py + retrieve.py per docs/SOFTWARE.md 6.8 to the LLMod embeddings endpoint and Pinecone (PINECONE_INDEX): chunk corpus/prepared/ by '##' section with {source, family} metadata, record the embedding model name, assert it on retrieval; retrieve params from config/rag_config.yaml. If corpus/prepared/ is still thin, walk me through extracting the remaining families from my local controller PDFs into FORMAT.md-style summaries (my own words - this repo is public). Then index, show stats, and run the retrieval gate queries: "L linear motion speed termination", "WAIT syntax seconds", "RO output gripper", "pick and place example" - print score/source/family/ snippet for my judgment.

Gate: you judge the hits — each query surfaces its obvious chunk before generation is wired. Indexing cost note: a few hundred chunks ≈ fractions of a cent. Commit.

## Phase 5 — /api/execute: the unit behind the endpoint

▶ Paste this into Claude Code Implement runtime.handle() per docs/SOFTWARE.md 6.3 (budgets in code; every draft -> Validator; every pass -> LLM1-Audit; only finalize returns), llm1.py tool loop + prompts/llm1_system.md per 6.4, review.py audit. Then the adapter POST /api/execute: body {"prompt"} -> build the internal Request with cell_id=DEMO_CELL (table from Supabase via the 2c hierarchy), run handle(), map the result: ok -> {"status":"ok","error":null,"response": program + a short report summary, "steps": recorder.steps}; needs_clarification -> status "ok", response = the friendly question, steps included; internal exception -> {"status":"error","error": human-readable, "response": null, "steps": partial}. Conversation: the GUI will send follow-ups as the full transcript in "prompt"; LLM1-Intake treats the transcript as context (documented in the system prompt). E2E test with TP_LLM2=mock serving v1.ls then v2.ls: assert the exact response schema, the retry visible as two LLM2-Codegen steps, and the audit step present.

Gate: mock e2e green locally AND on a Vercel preview deploy; then ONE live run (TP_LLM1+2 on LLMod) with the canonical prompt — read the steps trace like a grader: every call named, ordered, complete. Time it: well under 300 s. Commit.

Why this matters — The transcript-as-prompt trick gives you the optional back-and-forth requirement with ZERO server-side conversation state - the session store still exists for drafts/verdicts within one call, but between calls the GUI owns history. Serverless-friendly, budget-friendly, and exactly the envelope rule again: the caller holds state, the unit reads the letter.

## Phase 6 — The web GUI

▶ Paste this into Claude Code Replace index.html with the real GUI (vanilla JS, no build step, no auth): a textarea, a "Run Agent" button calling POST /api/execute, the response rendered prominently (program in <pre>, report summary above it), and a collapsible steps trace listing every step's module, prompt and response (pretty-printed JSON, module name as the header). Conversation history: keep prior turns on the page and send the full transcript as "prompt" on follow-ups, with a "New task" button that clears it. Keep it clean and fast - this page is what the graders see first at the root URL.

Gate: run the canonical prompt end-to-end in the browser against the deployed URL; answer a clarification as a follow-up; verify the steps trace renders every module. Commit.

## Phase 7 — Compliance endpoints + architecture PNG

▶ Paste this into Claude Code 1) GET /api/model_architecture: generate docs/architecture.png - the Design Doc Figure-1 topology redrawn with EXACTLY the registry module names (Runtime, LLM1-Intake, LLM1-Audit, Renderer, LLM2-Codegen, Validator, RAG-Embed, RAG-Retrieve, Stores) - and serve it with Content-Type image/png. 2) GET /api/agent_info: description, purpose, prompt_template (recommend: task sentence naming positions by their pendant-note words, e.g. "pick from <place> and put on <place>, <style>"), and prompt_examples built by ACTUALLY RUNNING two prompts through /api/execute (the canonical fixture-A prompt and an ambiguous-fixture prompt showing the clarification) and embedding the full real responses INCLUDING their steps arrays. 3) A consistency pytest: the set of module names appearing in any steps trace == a subset of the registry == the names drawn in architecture.png's manifest (keep a JSON manifest next to the PNG listing its boxes; the generator writes both).

Gate: all four course endpoints answer correctly on production; the consistency test is green. Commit.

## Phase 8 — Budget check, production verify, submit

▶ Paste this into Claude Code Final sweep: 1) grep-audit: no key material anywhere in the repo; corpus/raw absent from git history. 2) Budget report: pull the LLMod usage page numbers, estimate cost-per-execute from the last live runs, and set max_tokens/retry caps so 100 grader runs stay under the remaining budget. 3) README.md for the graders: what the agent does, the demo cell's vocabulary (the pendant-note words that work in prompts), 3 example prompts, architecture image inline, local dev quickstart. 4) Run the full pytest suite; run the canonical prompt on PRODUCTION one last time and read the report. Then tag v1.0 and give me the two submission lines: Vercel URL + GitHub URL.

Gate: green suite, production run clean, budget math written down, submission lines ready before 17/8. Done.

# Part 4 — Skills practiced

- Deploy-first serverless development — constraints discovered on a hello endpoint, not in the finished agent.

- Adapting an architecture without breaking it — the shell changed (web, Supabase, LLMod); the unit, its contract and its guarantees did not.

- Compliance as code — the module registry + consistency test turn a grading rubric into a pytest.

- Budget engineering — mock-first, temperature 0, capped contexts, bounded retries: $9 as a design constraint, not a hope.

- Observability by construction — the steps recorder wraps the client, so the trace cannot lie or be forgotten.

# Part 5 — Troubleshooting (Vercel / Supabase / LLMod)

- Vercel: read-only filesystem. Any open(..., 'w') outside /tmp crashes in production but works locally — the classic works-on-my-machine here. The stores layer is the only writer, and it writes to Supabase; keep it that way.

- Vercel: cold starts + 300 s. First request after idle is slow (imports); keep imports lean in api/index.py. Our loop is minutes under the cap, but a runaway retry would not be — the in-code budget is also the timeout guard.

- Env vars differ per environment. Local .env vs Vercel dashboard: a missing production var fails only in production. Phase 0's /api/health should report which config keys are present (names only, never values).

- Supabase service key vs anon key. The server uses service_role (bypasses RLS). If inserts mysteriously fail, you are on the anon key.

- LLMod 401/404. Wrong base path or the OLD RAG-assignment key — the same two failure modes as medium-rag. Verify with the Phase 3 smoke call, not inside the agent.

- Pinecone dimension mismatch. Index dimension must equal 1536 for text-embedding-3-small; there is no resize, only recreate.

- Steps trace missing a call. Someone imported the raw client. The fix is the rule, not the patch: the provider client is private to llm_client.py; everything else receives the recorder-wrapped handle.

- Budget anxiety. Check the LLMod usage page after every live session; develop on mock; never loop live calls in a test. If the balance dips, drop to the cheapest model for LLM #1 first — intake/audit degrade gracefully; codegen quality matters more.

- When a phase goes sideways. git checkout ., improve the prompt, re-run. Vercel keeps every deployment — rolling back production is one click on a previous build.